Case Study Overview

In today’s competitive manufacturing environment, successful project execution depends heavily on strong integration management. This manufacturing project management case study is designed for professionals pursuing project management training and certification and highlights real-world challenges faced by plant managers when coordination breaks down across departments.

This case study is part of our PMP certification training course online, helping learners apply PMBOK® concepts to practical manufacturing scenarios.

Organization Background

Omega Auto Components Pvt. Ltd. is a mid-sized manufacturing company supplying precision-engineered components to automotive OEMs across India. The company operates a large manufacturing plant with multiple departments, including:

- Production

- Quality Assurance

- Procurement

- Maintenance

- Logistics

- IT & Automation

Due to increasing demand, Omega initiated a Plant Modernization Project to install new CNC machines and automate part of the assembly line.

Project Objective

The primary objective of the project was to:

- Install new CNC machinery

- Integrate automation systems with existing ERP software

- Train plant staff on new processes

- Complete the project within 6 months and within the approved budget

The project was critical to improving production efficiency and meeting long-term customer contracts.

The Core Problem: Poor Coordination

Although the project had strong technical expertise, it began facing serious challenges within the first two months. The main issue was poor coordination across departments, indicating weak Project Integration Management.

Key Issues Identified

- Lack of a Unified Project Charter
Each department interpreted project goals differently, leading to conflicting priorities.

- Siloed Decision-Making
Procurement ordered machines without aligning with IT and maintenance teams, causing compatibility issues.

- Unclear Change Control Process
Frequent changes were approved informally, resulting in scope creep and cost overruns.

- Ineffective Communication
Status updates were irregular, and stakeholders were not aligned on risks or dependencies.

- No Single Point of Accountability
The plant manager assumed departments would self-coordinate, which never happened.

Impact on the Manufacturing Plant

Due to poor integration management, the project experienced:

- A 2-month schedule delay

- Budget overruns of nearly 18%

- Idle machinery due to incomplete system integration

- Increased friction between plant operations and project teams

- Decline in employee morale and productivity

These issues highlight why Project Integration Management is a critical knowledge area in PMP and a core focus in any pmp certification training course online.

PMP Integration Management in Action

A senior PMP-certified project manager was brought in to recover the project. The following PMP best practices were applied:

1. Develop Project Charter

A formal project charter was created, clearly defining:

- Project objectives

- Success criteria

- Roles and responsibilities

- Authority of the project manager

2. Develop Project Management Plan

All subsidiary plans (scope, schedule, cost, risk, communication) were integrated into one unified plan.

3. Direct and Manage Project Work

Cross-functional coordination meetings were introduced to ensure alignment between production, IT, procurement, and quality teams.

4. Monitor and Control Project Work

Performance metrics were tracked using dashboards, allowing early identification of delays and risks.

5. Perform Integrated Change Control

A formal Change Control Board (CCB) was established to evaluate all changes for impact on cost, schedule, and scope.

6. Close Project or Phase

Lessons learned were documented and shared across other plants to prevent recurrence.

Results After Integration Management Improvements

After applying PMP-aligned integration practices:

- The project was completed within an additional 6 weeks

- Budget overruns were controlled and justified

- System integration issues were resolved

- Stakeholder confidence was restored

- Plant productivity improved by 22%

This outcome demonstrates the tangible value of PMP principles in manufacturing projects.

Key Learnings for Plant Managers

This manufacturing project management case study PMP highlights that:

- Technical expertise alone is not enough

- Poor coordination is often a leadership and integration issue

- PMP frameworks provide practical tools for complex environments

- Strong integration management leads to predictable outcomes

Plant managers preparing for PMP benefit greatly from such real-world examples in project management training and certification programs.

Why This Case Study Matters for PMP Aspirants

If you are evaluating pmp certification cost Mumbai or pmp certification cost Pune, it is important to choose a training provider that goes beyond theory.

A high-quality PMP certification training course online should include:

- Industry-specific case studies

- Manufacturing-focused project scenarios

- Practical application of PMBOK knowledge areas

- Exam-oriented discussion and solution mapping

Conclusion

This manufacturing case study clearly shows how poor coordination can derail even well-funded projects. Through effective Project Integration Management, organizations can align teams, control changes, and deliver successful outcomes.

For professionals seeking career growth, PMP certification backed by real-world manufacturing case studies provides a strong competitive advantage—regardless of whether you are comparing pmp certification cost Pune, pmp certification cost Mumbai, or online training options.