✅ PMP Exam-Style Answers with Explanations

Case Study: Manufacturing Project – Integration Management

Q1. Correct Answer: B — Project Charter

Explanation:
The Project Charter formally authorizes the project and clearly defines objectives, roles, and authority. Poor coordination often happens when a charter is missing or unclear.

Q2. Correct Answer: B — Develop Project Management Plan

Explanation:
This process integrates all subsidiary plans. Without it, departments act independently, leading to coordination and compatibility issues.

Q3. Correct Answer: C — Perform Integrated Change Control

Explanation:
All changes affecting scope, cost, or schedule must go through Integrated Change Control to prevent uncontrolled scope creep.

Q4. Correct Answer: C — Change Control Board (CCB)

Explanation:
The CCB is responsible for reviewing, approving, or rejecting change requests in a controlled manner.

Q5. Correct Answer: B — Direct and Manage Project Work

Explanation:
This process involves coordinating people, resources, and activities to execute the project plan effectively.

Q6. Correct Answer: C — Project Management Plan

Explanation:
The Project Management Plan consolidates scope, schedule, cost, quality, risk, and communication plans into one integrated document.

Q7. Correct Answer: B — Dashboard / Performance Reports

Explanation:
Dashboards provide real-time visibility into project performance, enabling proactive decision-making.

Q8. Correct Answer: C — Analyze root causes

Explanation:
PMP emphasizes analysis before action. Understanding the root cause ensures the right corrective measures are applied.

Q9. Correct Answer: C — Communications Management Plan

Explanation:
This plan defines how, when, and to whom information is shared—critical for cross-functional manufacturing projects.

Q10. Correct Answer: C — Integration Management

Explanation:
Integration Management ensures all project components work together seamlessly across departments.

Q11. Correct Answer: C — Submit it to the CCB

Explanation:
Even urgent changes must follow formal change control to maintain governance and alignment.

Q12. Correct Answer: C — Project Manager

Explanation:
The Project Manager is accountable for overall project integration and coordination.

Q13. Correct Answer: C — Project Closure Document

Explanation:
Formal closure confirms all deliverables are accepted and the project is officially completed.

Q14. Correct Answer: C — Close Project or Phase

Explanation:
Lessons learned are finalized and archived during project or phase closure.

Q15. Correct Answer: B — Integrated Planning

Explanation:
Integrated planning ensures technical, operational, and IT components align before execution.

Q16. Correct Answer: C — Lessons Learned Repository

Explanation:
This repository captures insights to improve future projects and organizational maturity.

Q17. Correct Answer: C — Reinforce governance structure

Explanation:
Bypassing governance undermines integration. PMP stresses reinforcing defined authority and processes.

Q18. Correct Answer: B — Communications Management Plan

Explanation:
It specifies stakeholder information needs, frequency, and communication methods.

Q19. Correct Answer: A — Develop Project Charter

Explanation:
The charter aligns the project with business objectives and organizational strategy.

Q20. Correct Answer: C — Coordinated decision-making

Explanation:
The primary benefit of Integration Management is ensuring all decisions are aligned across functions.

Q21. Correct Answer: B — Gantt Chart

Explanation:
Gantt charts visually display task dependencies and timelines, improving coordination.

Q22. Correct Answer: C — Executing

Explanation:
Execution focuses on implementing plans while ensuring alignment through integration activities.

Q23. Correct Answer: B — It ensures cross-department alignment

Explanation:
Manufacturing projects rely heavily on coordination between production, IT, procurement, and quality teams.

Q24. Correct Answer: C — Sponsor

Explanation:
The project sponsor authorizes and signs the Project Charter.

Q25. Correct Answer: C — Strengthen integration governance

Explanation:
Strong governance prevents coordination failures, uncontrolled changes, and role confusion.